|  |  |  |  |
| --- | --- | --- | --- |
| **Task\_ID** | **Tasks** | **Duration** | **Predecedors** |
| T01 | Requirement gathering and analysis | 40-50H | --- |
| T02 | Mobile App development training and learning | 40-80H | --- |
| T03 | Creating Mocks | 20H | T01 |
| T04 | High Quality UI/UX Design | 40-80 H | T01, T03 |
| T05 | Project Architecture | 16H | T01 |
| T06 | Develop App screens | 40H | T04 |
| T07 | Backend Development | 80-200H | T01 |
| T08 | Google maps integration | 40H | T07 |
| T09 | Testing | 80-200H | T06, T01, T07,T08 |
| T10 | Documentation | 20-30H | All |

* Planned Start date: 1-4-2022
* Planned delivery date: 1-4-2022
* Team size: 8 Members

2 testers-2 UI/UX designer -3 developer-1 front end developer-1 BA